1. Choose a daily-use app and summarize its main features and likely business requirements.

Answer:

Selected app: Zomato-style food delivery app (example)

Main features: user registration/login, restaurant search, menu browsing, cart management, address selection, online payment, order placement, order tracking, ratings, and order history.

Likely business requirements:

BR-01: Users must be able to sign in securely.

BR-02: Users must be able to find restaurants and view menus.

BR-03: Users must be able to add items to a cart and place an order.

BR-04: The app must process payment outcomes accurately and avoid duplicate charges or orders.

BR-05: Users must receive accurate order confirmation and status updates.

2. Create a manual test plan with objectives, scope, resources, and a rough timeline.

Answer:

| Test Plan section | Details |
| --- | --- |
| Plan ID | TP-FOOD-01 |
| Objective | Verify login, cart/checkout, and payment/order confirmation work correctly. |
| In Scope | Valid/invalid login, menu item selection, add/remove cart items, checkout, payment success/failure, order confirmation. |
| Out of Scope | Restaurant partner tools, delivery-partner application, and production payment processing. |
| Test Type | Manual functional, negative, boundary, regression, and basic compatibility testing. |
| Resources | 1 QA tester, test device or emulator, test account, test environment, sample menu and address data, test payment gateway. |
| Entry Criteria | Test build and requirements available; environment accessible; test data prepared. |
| Exit Criteria | All critical tests executed; no unresolved Critical/High defects unless formally accepted; results documented. |
| Deliverables | Test plan, test scenarios, test cases, defect reports, RTM, final test report. |
| Timeline | Day 1: review requirements and prepare tests; Day 2: login and menu tests; Day 3: cart and checkout tests; Day 4: payment and order tests; Day 5: regression, defect retesting, and report. |

3. Write five test scenarios and eight detailed test cases for the core feature of placing a food order.

Answer:

Test scenarios:

TS-01: Verify a user can add a menu item to the cart.

TS-02: Verify the user can update quantity and remove cart items.

TS-03: Verify checkout accepts valid delivery details.

TS-04: Verify an order is placed successfully after successful payment.

TS-05: Verify failed or cancelled payment does not create an incorrectly confirmed order.

Detailed test cases:

| TC ID | Test case / Test data | Steps | Expected result |
| --- | --- | --- | --- |
| TC-01 | Add one available item. Data: Veg Burger, quantity 1. | 1. Sign in. 2. Open a restaurant menu. 3. Tap Add on Veg Burger. 4. Open cart. | Veg Burger appears in cart with quantity 1 and correct price. |
| TC-02 | Increase quantity. Data: Pizza, quantity changed from 1 to 2. | 1. Add Pizza to cart. 2. Open cart. 3. Increase quantity to 2. | Quantity becomes 2 and subtotal updates correctly. |
| TC-03 | Remove an item. Data: Fries in cart. | 1. Add Fries. 2. Open cart. 3. Tap Remove. | Fries is removed and cart total is recalculated. |
| TC-04 | Checkout with valid address. Data: valid saved delivery address. | 1. Add item. 2. Proceed to checkout. 3. Select valid address. 4. Continue. | Checkout accepts the address and shows order summary. |
| TC-05 | Checkout without address. Data: no address selected. | 1. Add item. 2. Proceed to checkout. 3. Leave address unselected. 4. Continue. | App requests a valid address and does not proceed. |
| TC-06 | Successful payment. Data: approved test payment. | 1. Complete cart and address steps. 2. Select test payment method. 3. Complete approved payment. | Payment succeeds, one order is created, and confirmation is displayed. |
| TC-07 | Failed payment. Data: declined test payment. | 1. Proceed to payment. 2. Use declined test payment. 3. Return to order screen. | Failure is shown clearly; no falsely confirmed order or duplicate charge is recorded. |
| TC-08 | Cancel payment. Data: cancel at payment screen. | 1. Reach payment screen. 2. Choose Cancel/Back. 3. Return to cart or order screen. | Payment is not marked successful; user can retry or return safely without duplicate order. |

4. Create a Requirement Traceability Matrix mapping at least three requirements to the test cases.

Answer:

| Requirement ID | Requirement description | Test Case IDs |
| --- | --- | --- |
| BR-03 | Users can add and manage items in the cart. | TC-01, TC-02, TC-03 |
| BR-04 | Checkout requires valid delivery details. | TC-04, TC-05 |
| BR-05 | Payment and order creation must have correct outcomes. | TC-06, TC-07, TC-08 |

5. Write defect reports for two bugs and prepare a brief final test report.

Answer:

Defect Report 1 (sample)

| Field | Details |
| --- | --- |
| Defect ID | FOOD-001 |
| Summary | Order status remains pending after successful payment |
| Steps to Reproduce | 1. Add a menu item. 2. Proceed to checkout. 3. Complete successful test payment. 4. Open order details. |
| Expected Result | Order status changes to Order Confirmed. |
| Actual Result | Order status remains Payment Pending although the test payment succeeded. |
| Severity / Priority | High / High |
| Status | Open (sample) |

Defect Report 2 (sample)

| Field | Details |
| --- | --- |
| Defect ID | FOOD-002 |
| Summary | Cart subtotal does not update after increasing item quantity |
| Steps to Reproduce | 1. Add one Pizza. 2. Open cart. 3. Increase quantity from 1 to 2. 4. Check subtotal. |
| Expected Result | Subtotal reflects two pizzas and any applicable charges. |
| Actual Result | Subtotal still reflects one pizza until the page is refreshed. |
| Severity / Priority | Medium / High |
| Status | Open (sample) |

Final Test Report (sample)

| Section | Summary |
| --- | --- |
| Application / Feature | Food delivery order placement and checkout |
| Testing performed | Manual functional, negative, cart, checkout, payment outcome, and order confirmation tests. |
| Test cases | 8 detailed cases prepared and executed in this sample scenario. |
| Results | 6 passed and 2 failed (illustrative results: TC-06 and TC-02 failed). |
| Defects | FOOD-001: order status remains pending after successful payment (High). FOOD-002: subtotal does not update after quantity change (Medium). |
| Overall status | Not ready for release until the payment/order status defect is fixed and retested; the subtotal defect should also be fixed or formally assessed. |
| Recommendation | Fix defects, rerun failed tests, perform relevant regression, and update the report before release. |