1. List the 7 main phases of the Software Testing Life Cycle (STLC) and write one line describing what happens in each phase for a Login feature like the one in Instagram or Paytm.

ANSWER:-

Testing the login flow for a social app like Instagram means validating not just credential checks, but SSO integrations, session persistence, and multi-account switching since a single broken login path can lock users out entirely.

| Phase | What Happens |
| --- | --- |
| Requirement Analysis | Review Instagram-specific auth flows login via username/email/phone, "Log in with Facebook" (SSO), and persistent "Remember Me" sessions |
| Test Planning | Define scope, allocate QA resources, and select iOS/Android devices needed to validate cross-platform login continuity |
| Test Case Design | Write test cases for valid/invalid login, 2FA codes, Facebook SSO, forgot password via email link, and switching between multiple linked accounts |
| Test Environment Setup | Set up dummy user profiles, mobile emulators, and mock Facebook Graph API connections to test SSO without exposing real accounts |
| Test Execution | Run test cases — attempt logins, switch rapidly between saved accounts, and confirm sessions survive an app force-close |
| Defect Reporting & Retesting | Log bugs (e.g., "Forgot Password" link opening in a browser instead of deep-linking into the app) and verify developer fixes |
| Test Closure | Review defect metrics, confirm all critical login and account-switching paths are stable, and issue the final sign-off report |

2. For a Flipkart-style Login module, create a table that lists the entry and exit criteria for each STLC phase (Planning, Monitoring, Analysis, Design, Implementation, Execution, Reporting, Closure).

ANSWER:-

Defining clear entry and exit criteria for each STLC phase ensures the Flipkart login module with its OTP, email/password, and social login flows is tested systematically without skipping steps or exiting a phase prematurely.

| Phase | Entry Criteria | Exit Criteria |
| --- | --- | --- |
| Test Planning | BRD detailing login flows (OTP, email/password, Google Login) is provided by the Product Owner | Test plan is approved, specifying device scope (iOS/Android/Web), resource allocation, and timelines |
| Test Monitoring (continuous) | Test plan is approved and QA activities have commenced | Test execution is complete, metrics are gathered, and predefined quality thresholds are met |
| Test Analysis | Requirements are finalized and testers begin reviewing login architecture | Test conditions are identified (e.g., "verify login with valid OTP", "verify lockout after 3 failed attempts") and reviewed |
| Test Design | Test conditions and scenarios are identified and approved | Step-by-step test cases for all positive/negative login flows are documented; test data (unregistered numbers, expired OTPs) is mapped |
| Test Implementation | Test cases are documented and the staging environment is ready | Test suites are organized, automated login scripts are written, and dummy test accounts/mobile numbers are created |
| Test Execution | Login module build is deployed to the QA environment and test data is ready | All planned test cases are executed; results recorded as Pass/Fail/Blocked |
| Test Reporting | Test execution is underway and failed test cases are identified | All defects (e.g., "OTP SMS delayed by 5 minutes") are logged, fixed, retested, and status reports shared daily |
| Test Closure | All execution is complete and no high-severity bugs (e.g., by passable authentication) remain open | Test closure report is generated and approved; artifacts archived and lessons learned documented |

3. Write a sample Test Plan section (max 1 page) for the Login module of a Zomato-like app, including objectives, scope, resources, and schedule.<br><br><em><strong>Hint:</strong> Focus on what will be tested, who will test, and the timeline for testing the Login feature.</em>

ANSWER:-

Validating the Login module of a food delivery app like Zomato requires more than checking valid/invalid credentials it means verifying OTP delivery under poor network conditions, third-party SSO reliability, and that session state (cart, location) survives app minimization or force-close.

Test Plan – Login Module (Zomato-style App)

1. Objectives

- Validate that users can securely log in via mobile number + OTP, email/password, or third-party SSO (Google, Facebook/Apple).

- Ensure session state persists correctly if the app is minimized, force-closed, or loses network connection.

- Verify proper error handling for invalid credentials, expired OTPs, empty fields, and API timeouts.

- Confirm successful login routes the user to the home screen with previous cart and location data intact.

2. Scope

In Scope:

- Functional testing of OTP generation, delivery, and validation.

- Login via email/password and forgot password flow.

- Integration testing of Google/Facebook SSO.

- UI and usability testing of the login screen (keyboard behavior, screen rotation, button states).

- Session persistence and logout across devices.

- Login across Android, iOS, and mobile web.

- Basic security checks (account lockout after repeated failed attempts, input validation).

Out of Scope:

- New user registration/onboarding (handled separately).

- Backend server load/stress testing.

- Restaurant search, ordering, payment, and delivery tracking modules.

3. Resources

| Category | Allocation |
| --- | --- |
| Personnel | 1 Test Leader (planning, sign-off), 2 Testers (1 iOS-focused, 1 Android-focused) |
| Hardware | Real device matrix (flagship + budget models), staging environment |
| Software/Tools | Jira (bug tracking), Postman (API testing), Charles Proxy (network throttling), Mock SMS Gateway (OTP simulation) |
| Other | Dummy user accounts, unlinked test mobile numbers |

4. Schedule

| Activity | Duration | Timeline |
| --- | --- | --- |
| Requirement Analysis & Test Planning | 1 day | Day 1 |
| Test Case Design & Review | 1 day | Day 2 |
| Test Environment Setup | 0.5 day | Day 2 |
| Test Execution (functional, UI, integration) | 2 days | Day 3-4 |
| Defect Retesting & Regression | 1 day | Day 5 |
| Test Summary & Closure Sign-off | 0.5 day | Day 5 |

4. Design 3 test cases for the Login module of a BookMyShow-style app, covering positive, negative, and boundary scenarios. Include test steps, expected results, and actual results columns.

ANSWER:-

| Test Case ID | Scenario | Test Steps | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC_LOGIN_01 (Positive) | Login with valid registered mobile number and correct OTP/password | 1. Launch the BookMyShow app 2. Tap on "Login/Sign Up" 3. Enter a valid, registered 10-digit mobile number 4. Tap "Get OTP" / "Continue" 5. Enter the correct OTP received via SMS 6. Tap "Submit"/"Verify" | User is authenticated successfully and redirected to the Home screen with their profile/account details (name, saved cards, booking history) accessible | Same as Expected Result | Pass |
| TC_LOGIN_02 (Negative) | Login with valid mobile number but incorrect OTP | 1. Launch the app 2. Tap on "Login/Sign Up" 3. Enter a valid, registered mobile number 4. Tap "Get OTP" 5. Enter an incorrect/random 6-digit OTP 6. Tap "Submit"/"Verify" | System rejects the login attempt and displays an error message such as "Invalid OTP, please try again." User remains on the OTP screen and is not logged in | Same as Expected Result | Pass |
| TC_LOGIN_03 (Boundary) | Enter mobile number with fewer than 10 digits (e.g., 9 digits) | 1. Launch the app 2. Tap on "Login/Sign Up" 3. Enter a 9-digit mobile number (one digit short of valid length) 4. Tap "Get OTP"/"Continue" | System should not proceed to OTP screen. Field-level validation error is shown, e.g., "Please enter a valid 10-digit mobile number." "Get OTP" button remains disabled or the request is blocked | Same as Expected Result | Pass |

5. After executing your test cases, write a short Test Summary Report for the Login module, mentioning how many tests passed, failed, and any major issues found.<br><br><em><strong>Hint:</strong> Imagine you are sending this summary to your team lead after finishing Login testing.</em>

ANSWER:-

Subject: Login Module – Testing Completed

Hi [Team Lead],

I've completed testing for the Login module. Here's a quick summary:

- Total test cases run: 3

- Passed: 3

- Failed: 0

- Issues found: None

I tested a normal login (correct number + OTP), a wrong OTP scenario, and a short mobile number (9 digits). All three worked as expected — no bugs found.

Let me know if you'd like me to test any additional scenarios.

Thanks,
Om Raval