1. Create a sample Sprint Board in JIRA using the Scrum template and add at least 5 tasks for a Food Delivery App sprint.

Answer:

Sample sprint: Food Delivery App – Sprint 1 (two weeks). This is a mock board layout; it has not been created inside a live JIRA account.

| Issue Key (sample) | Task / User Story | Priority | Status |
| --- | --- | --- | --- |
| FDA-1 | Display restaurant menu and item prices | High | To Do |
| FDA-2 | Place an order from the selected menu | High | To Do |
| FDA-3 | Integrate secure payment flow | High | In Progress |
| FDA-4 | Show order status and delivery tracking | Medium | To Do |
| FDA-5 | Allow customers to submit restaurant reviews | Medium | To Do |
| FDA-6 | Test order placement and payment failure scenarios | High | To Do |

2. Write a script for a Daily Standup meeting for a team building a new feature in a music streaming app like Spotify.

Answer:

Scrum Master: Good morning, everyone. Let's keep the stand-up brief. Please share what you completed yesterday, what you plan to do today, and any blockers.

Developer 1: Yesterday, I completed the playlist screen layout. Today, I will connect it to the playlist API. I am blocked because the API response format needs confirmation.

Developer 2: Yesterday, I added the play and pause controls. Today, I will test playback behavior when the network is weak. I have no blockers.

Tester: Yesterday, I prepared test cases for creating and saving playlists. Today, I will test playlist creation and report defects. I need a stable test build from the development team.

Scrum Master: Thanks. I will follow up on the API response and test build after this meeting. If a discussion needs more time, we will take it offline.

3. Simulate a Sprint Planning meeting by listing 3 user stories for a Flipkart-style shopping cart feature and breaking each into tasks with acceptance criteria.

Answer:

User Story 1 – Add to Cart: As a customer, I want to add an available product to my cart so that I can purchase it later.

| Task | Acceptance Criteria |
| --- | --- |
| Add an Add to Cart button to the product page. | Button is visible for available products. |
| Connect the button to cart logic. | Clicking the button adds the selected product and variant. |
| Update cart count and confirmation. | Cart count increases correctly and confirmation is shown. |

User Story 2 – Update Quantity: As a customer, I want to change the quantity of a cart item so that I can order the required number.

| Task | Acceptance Criteria |
| --- | --- |
| Add quantity increase/decrease controls. | Controls are available beside each cart item. |
| Validate quantity limits and stock. | Quantity cannot be below 1 or above available stock. |
| Recalculate item subtotal and cart total. | Displayed totals update correctly after each change. |

User Story 3 – Remove Item: As a customer, I want to remove an item from my cart so that I can update my purchase.

| Task | Acceptance Criteria |
| --- | --- |
| Add a Remove option to each cart item. | Remove option is visible and usable. |
| Remove the selected product from the cart. | Only the selected item is removed. |
| Refresh cart count and total. | Cart count and total price reflect the removal; an empty-cart message appears if no items remain. |

4. After a mock sprint for a movie ticket booking app, write a brief Sprint Review summary describing delivered features, what went well, and stakeholder feedback.

Answer:

Sprint Review – BookMyShow-style Movie Ticket Booking App

Features delivered: Users can browse movies, select a cinema and showtime, choose available seats, and view a booking summary before payment.

What went well: The team completed the main booking flow within the sprint. Test cases helped identify seat-selection issues before the review.

Stakeholder feedback: Stakeholders liked the simple seat-selection flow but requested clearer labels for unavailable seats and a more visible total price before payment.

Next steps: Improve seat availability indicators, make the total price more prominent, and retest the booking flow.

5. Conduct a Sprint Retrospective for a Zomato-style restaurant search sprint: list 2 things that went well, 2 improvements, and 1 action item for the next sprint.

Answer:

Things that went well:

1. Restaurant search results loaded correctly for common cuisine and restaurant-name queries.

2. The team collaborated well and completed the planned search filters on time.

Things to improve:

1. Some edge cases, such as misspelled searches and empty results, were identified late.

2. Testing started late because the test build was not available early enough.

Action item for next sprint: Prepare and review exploratory and negative test cases during sprint planning, and provide a test build to QA as soon as the search feature is ready.